Project Name: Student Housing Management System Project Sponsor: Ministry of Higher Education Project Manager: Sarhan Naser Date: October 11, 2025

Project Purpose and Justification: The goal of this project is to develop an automated Student Housing Management System that enables university students to easily find, apply for, and manage their accommodation online. The system aims to simplify dormitory registration, reduce paperwork, and enhance communication between students and the housing administration.

Project Description: This project involves developing a web and mobile-based platform for managing student housing operations. Students can log in with their university ID, browse available rooms, apply for accommodation, and track their application status. Administrators can manage room allocations, approve applications, and monitor housing occupancy through a centralized system.

Project Objectives: - Develop and deploy the system by July 31, 2025 - Achieve full adoption by all university housing departments within the first semester of launch - Reduce manual paperwork by at least 80% - Enhance communication between students and housing management through digital notifications and updates

Deliverables: - Mobile application (Android and iOS) for students - Web portal for housing administrators - Database system for room management and student records - User manual and training sessions for staff

Milestones & Timeline: - Requirements review: April 30, 2025 - Design review: May 15, 2025 - System testing: June 30, 2025 - Product operational (Launch): July 31, 2025

Technical Requirements: - Platform: Web and mobile-based application (Android, iOS, and browser-compatible). - Operating System: Compatible with Android, iOS, Windows 10/11, macOS, and Linux. - Hardware: Minimum 8GB RAM, dual-core processor, and 100GB storage for hosting database and application logs. - Database: MySQL or PostgreSQL for storing student, room, and transaction data. - Security: Role-based access control, encrypted data storage (TLS/SSL), and compliance with data privacy policies. - Performance: Support concurrent access by at least 1,000 users with page load time under 5 seconds. - User Interface: Responsive and user-friendly for students and administrators. - Integration: APIs for connection with university’s student information systems (if available). - Backup and Recovery: Automated data backup with restoration capabilities to ensure business continuity.

Limits and Exclusions: - The project excludes third-party integrations beyond the university’s housing systems. - No provision for offline or paper-based processing will be included. - Hardware purchases or infrastructure upgrades will be handled separately by the university’s IT department. - Future feature enhancements (such as smart-room IoT integration) will require new project approval. - Only initial training and documentation are included; extended support or re-training is out of scope.

Approval: - Project Sponsor: ____________________ Date: __________ - Project Manager: ___________________ Date: __________